Developing your facility project

| 1. Outlining your vision | Actions / progress |
| --- | --- |
| Detail what you’re hoping to achieve, why it's needed and when you’d like to achieve it. |  |
| Identify your aspirations for the future growth of your organisation and the facilities needed to achieve them. |  |
| Identify who’ll be part of your working group. |  |
| Review your current facilities (if applicable), identify what works well, what doesn’t, what needs to change and what else is needed. |  |
| Identify and visit similar facilities to the one you’d like to develop. Find out how well they are used and how much they cost to hire/run. |  |
| If you’re thinking about a new location, consider your requirements such as distance, transport links, space needs, and the location of existing or future participants/members. |  |
| Work out the key stakeholders you need to have initial conversations with about your ideas and undertake them. |  |
| Write out a list of tasks and allocate these among your working group. |  |
| Discuss and agree your vision internally |  |

| 2. Building a case – Research and community engagement | Actions / progress |
| --- | --- |
| Decide how you’ll consult with the local community to understand their needs. Consider attending community events, holding specific consultation sessions and designing an online survey. Set out a plan of how you’ll achieve this. |  |
| Ensure you’ve consulted with; - Users / members - Partners and stakeholders - Members of your local community - People from your target audience(s) - Your neighbours - Council departments Write down the outcomes of your discussions. |  |
| Review planning permission requirements for your project concept and get advice from your local council. |  |
| Review; - Your local Council’s Playing Pitch / Sports Facilities Strategies - Your National Governing Body’s strategies and plans - Sport England Active Lives data - Active Partnerships data and insight - Local Health Profiles |  |

| 3. Planning your project | Actions / progress |
| --- | --- |
| Review your current security of tenure, and what you need for your project. Start discussions about changing it if they're different. |  |
| Identify your current legal structure and see if any changes are needed. |  |
| Create a business plan for your project. |  |
| Review Sport England / National Governing Bodies design and cost guidance. |  |
| Consider how you can incorporate energy efficiency and environmental sustainability into your project. |  |
| Review Sport England’s Biodiversity Net Gain guidance and agree how you’ll integrate these measures into the design and development of your project. |  |
| Try and identify someone in your organisation or locally to provide outline drawings for a low cost, or even free of charge. |  |
| Review your project brief to ensure it is as accessible as possible for your local community. |  |
| Refine your project design incorporating all the information gathered to date. |  |
| Prepare more detailed designs and get quotes for your project. |  |
| Consider the best time to submit a planning application (if required). |  |
| 4. Financing your project | Actions / progress |
| Calculate the total cost of your project, including pre-project costs, capital costs, professional fees, lost income and unrecoverable VAT. |  |
| Decide the likely amount your club/organisation can contribute from its existing funds and how much it could raise from other activities such as donations, fundraising, sponsorship, crowdfunding. |  |
| Plan the fundraising activities you’ll undertake, and the time needed to promote activities to ensure their maximum impact. |  |
| Identify sources of other funding such as loans and grants you may be able to access and note their requirements. |  |